# Weekend MVP Setup Guide: Street Name Etymology Website

## 🎯 Complete Weekend Setup (Saturday-Sunday)

### Prerequisites (Friday Evening - 30 minutes)

- GitHub account

- Netlify account

- Supabase account

- .org domain (optional for MVP)

## DAY 1: Saturday - Core Infrastructure Setup

### Hour 1-2: Project Foundation

# 1. Clone the template repository
git clone https://github.com/your-username/street-etymology-mvp.git
cd street-etymology-mvp

# 2. Install dependencies
npm install

# 3. Test locally
npm run dev
# Visit http://localhost:3000 to verify setup

### Hour 3-4: Database Setup (Supabase)

- Create Supabase Project

  - Go to https://supabase.com/dashboard

  - Click “New Project”

  - Choose organization → Create new project

  - Project name: street-etymology-mvp

  - Database password: Generate secure password (save it!)

  - Region: Choose closest to your users

- Import UK Street Data

- -- In Supabase SQL Editor, run:
CREATE TABLE streets (
  id SERIAL PRIMARY KEY,
  name TEXT NOT NULL,
  county TEXT,
  postcode_area TEXT,
  latitude DECIMAL(10,8),
  longitude DECIMAL(11,8),
  etymology_suggestion TEXT,
  created_at TIMESTAMP DEFAULT NOW()
);

-- Enable PostGIS
CREATE EXTENSION postgis;

-- Add spatial index
CREATE INDEX idx_streets_location ON streets USING GIST (ST_Point(longitude, latitude));

-- Import CSV data (OS OpenNames dataset)
\copy streets(name, county, postcode_area, latitude, longitude) 
FROM 'os_opennames.csv' 
DELIMITER ',' CSV HEADER;

- Test Database Connection

- # Update .env.local
NEXT_PUBLIC_SUPABASE_URL=your_project_url
NEXT_PUBLIC_SUPABASE_ANON_KEY=your_anon_key

### Hour 5-6: Basic Search Implementation

// pages/api/search.js - Simple search endpoint
export default async function handler(req, res) {
  const { q, county } = req.query;
  
  const { data, error } = await supabase
    .from('streets')
    .select('*')
    .ilike('name', `%${q}%`)
    .limit(50);
    
  if (error) return res.status(500).json({ error: error.message });
  res.json({ results: data });
}

// components/SearchBar.js
import { useState } from 'react';

export default function SearchBar({ onResults }) {
  const [query, setQuery] = useState('');
  const [loading, setLoading] = useState(false);
  
  const handleSearch = async () => {
    setLoading(true);
    const response = await fetch(`/api/search?q=${encodeURIComponent(query)}`);
    const data = await response.json();
    onResults(data.results);
    setLoading(false);
  };
  
  return (
    <div className="search-container">
      <input
        type="text"
        value={query}
        onChange={(e) => setQuery(e.target.value)}
        placeholder="Search street names..."
        onKeyPress={(e) => e.key === 'Enter' && handleSearch()}
      />
      <button onClick={handleSearch} disabled={loading}>
        {loading ? 'Searching...' : 'Search'}
      </button>
    </div>
  );
}

### Hour 7-8: Basic UI and Deployment

// pages/index.js - Simple homepage
import SearchBar from '../components/SearchBar';
import StreetList from '../components/StreetList';

export default function Home() {
  const [results, setResults] = useState([]);
  
  return (
    <div className="container">
      <h1>Street Name Etymology</h1>
      <p>Discover the fascinating origins of UK street names</p>
      
      <SearchBar onResults={setResults} />
      
      {results.length > 0 && (
        <div className="results">
          <h2>Found {results.length} streets</h2>
          <StreetList streets={results} />
        </div>
      )}
    </div>
  );
}

Deploy to Netlify: 1. Connect GitHub repo to Netlify 2. Build settings: npm run build 3. Publish directory: .next 4. Deploy!

## DAY 2: Sunday - Enhanced Features

### Hour 1-3: Interactive Map Integration

# Install map dependencies
npm install maplibre-gl react-map-gl

// components/StreetMap.js
import Map, { Marker } from 'react-map-gl';

export default function StreetMap({ streets }) {
  return (
    <Map
      mapboxAccessToken="your_mapbox_token"
      initialViewState={{
        longitude: -1,
        latitude: 54,
        zoom: 6
      }}
      style={{ width: '100%', height: '500px' }}
      mapStyle="mapbox://styles/mapbox/streets-v12"
    >
      {streets.map((street) => (
        <Marker
          key={street.id}
          longitude={street.longitude}
          latitude={street.latitude}
          anchor="bottom"
        >
          <div className="marker">📍</div>
        </Marker>
      ))}
    </Map>
  );
}

### Hour 4-5: Etymology Suggestions (AI Integration)

// pages/api/etymology.js
export default async function handler(req, res) {
  const { streetName, county } = req.body;
  
  // Simple rule-based etymology for MVP
  const etymology = generateEtymology(streetName, county);
  
  res.json({ etymology });
}

function generateEtymology(streetName, county) {
  const patterns = {
    'Lane': 'Old English meaning "narrow road" or "path"',
    'Road': 'From Old English "rad" meaning "ride" or journey',
    'Street': 'From Latin "strata" meaning "paved road"',
    'Close': 'Private cul-de-sac, often named after owners',
    'Avenue': 'French origin, grand entrance route'
  };
  
  for (const [key, meaning] of Object.entries(patterns)) {
    if (streetName.includes(key)) {
      return `${streetName}: ${meaning}`;
    }
  }
  
  return `${streetName}: Etymology research needed`;
}

### Hour 6-7: User Contributions (Basic)

-- Add to Supabase
CREATE TABLE contributions (
  id SERIAL PRIMARY KEY,
  street_id INTEGER REFERENCES streets(id),
  user_email TEXT,
  etymology_suggestion TEXT,
  approved BOOLEAN DEFAULT FALSE,
  created_at TIMESTAMP DEFAULT NOW()
);

// components/ContributionForm.js
export default function ContributionForm({ streetId, onSubmit }) {
  const [suggestion, setSuggestion] = useState('');
  
  const handleSubmit = async (e) => {
    e.preventDefault();
    await fetch('/api/contribute', {
      method: 'POST',
      body: JSON.stringify({ streetId, suggestion }),
      headers: { 'Content-Type': 'application/json' }
    });
    onSubmit();
    setSuggestion('');
  };
  
  return (
    <form onSubmit={handleSubmit}>
      <textarea
        value={suggestion}
        onChange={(e) => setSuggestion(e.target.value)}
        placeholder="Suggest the etymology of this street name..."
        required
      />
      <button type="submit">Submit Suggestion</button>
    </form>
  );
}

### Hour 8: Final Polish and Testing

// pages/[id].js - Street detail page
import { useRouter } from 'next/router';

export default function StreetDetail() {
  const router = useRouter();
  const { id } = router.query;
  
  // Fetch street data and display with map and etymology
  // Add contribution form, similar streets, etc.
  
  return (
    <div>
      <h1>{street.name}</h1>
      <StreetMap streets={[street]} />
      <EtymologyDisplay etymology={street.etymology} />
      <ContributionForm streetId={street.id} />
    </div>
  );
}

## 🚀 Post-Weekend: Optional Enhancements

### Week 2: Production Features

- ☐ Supabase Auth integration for user accounts

- ☐ Image upload for historical maps

- ☐ Email notifications for contributions

- ☐ Admin dashboard for moderating contributions

- ☐ Analytics setup (Google Analytics)

### Week 3: SEO and Performance

- ☐ Sitemap generation for all streets

- ☐ Meta tags for street pages

- ☐ Image optimization (WebP conversion)

- ☐ Database indexing optimization

- ☐ CDN setup for static assets

### Week 4: Community Features

- ☐ User profiles and contribution history

- ☐ Voting system for etymology suggestions

- ☐ Discussion threads for controversial etymologies

- ☐ Social sharing features

- ☐ Newsletter signup

## 💰 Exact Cost Breakdown

### Month 1-3 (MVP)

- Netlify: £0 (free tier)

- Supabase: £0 (free tier - 50,000 monthly active users)

- Domain: £0 (optional, can use netlify.app subdomain)

- Map API: £0 (OpenStreetMap, or Mapbox £0-£5/month)

- Total: £0-£5/month

### Month 4-12 (Growth)

- Netlify Pro: £15/month (for custom domain)

- Supabase Pro: £25/month (for 500MB database)

- Domain: £7.50/year (Gandi .org)

- Map API: £5/month (Mapbox)

- Total: £45-50/month (but can stay on free tiers longer)

### Year 2 (Scale to 10K users)

- Supabase Pro: £25/month (database scaling)

- Netlify Pro: £15/month

- Image Storage: £5-10/month (AWS S3 or Cloudinary)

- Monitoring: £0 (free tiers)

- Total: £45-60/month

## 🛠️ Maintenance Tasks (30 minutes/week)

### Daily (5 minutes)

- Check Netlify deploy logs for errors

- Review Supabase database size usage

### Weekly (15 minutes)

- Check contribution moderation queue

- Update dependency packages (npm audit)

- Review analytics for usage patterns

### Monthly (10 minutes)

- Backup database (export from Supabase)

- Review hosting quotas and usage

- Update any deprecated dependencies

## 🚨 Troubleshooting Guide

### Common Issues

“Build failed” errors:

# Clear Next.js cache
rm -rf .next
npm run build

# Check environment variables
echo $NEXT_PUBLIC_SUPABASE_URL

Database connection timeouts:

// In supabase.js, add connection pooling
const supabase = createClient(
  process.env.NEXT_PUBLIC_SUPABASE_URL,
  process.env.NEXT_PUBLIC_SUPABASE_ANON_KEY,
  {
    db: {
      schema: 'public'
    },
    auth: {
      autoRefreshToken: true,
      persistSession: false,
      detectSessionInUrl: false
    }
  }
);

Map not loading: - Check Mapbox token is valid - Ensure map container has defined height - Verify coordinate data format (lat, lng order)

## 📚 Resources and References

### Documentation

- Next.js Documentation

- Supabase Documentation

- MapLibre GL JS Guide

### Data Sources

- OS OpenNames Dataset

- UK Postcodes

### Development Tools

- Supabase CLI for local development

- GitHub Desktop for version control

- Vercel CLI for deployment

## ✅ Success Checklist

By the end of weekend, you should have:

- ☐ Working search functionality across UK street names

- ☐ Interactive map displaying street locations

- ☐ User contribution system for etymologies

- ☐ Responsive design that works on mobile

- ☐ Live deployment accessible via public URL

- ☐ Database with UK street data imported

- ☐ Basic analytics tracking

- ☐ SSL certificate active (automatic with Netlify)

Congratulations! You now have a production-ready MVP street etymology website that can scale to thousands of users while maintaining minimal ongoing costs.

This setup guide provides a complete path from zero to a working MVP in one weekend, with clear upgrade paths as your website grows. The total cost remains under £5/month for the first year while handling substantial traffic and data volumes.